Intern Name: 	Department: R&D (Test)

Manager’s Name: Koay Yeong Chze	Project Period: July – Oct 2026

Supervisor’s Name: Guy Kang Guan

Overview

1st Project (1 month)

Project Titles: Pi-HAT PCIe and GPIO Testing

Problem Statements: This is new introduce feature for new Digilent product (FPGA Cancun).

We do not have test solution that can be leverage and need to study and come up with a new test solution to test this feature.

Objectives: Create a new test solution to test Pi-HAT PCIe and GPIO Testing.

Targets: Complete 2 tests development and validation.

Approaches: Raspberry Pi will provide, and it will connect to Pi-HAT. Interns need to control the raspberry pi using host station and run the test.

2nd Project (1 month)

Project Titles: Analog Discovery 3 Test Methodology study

Problem Statements: New Digilent NPI product (mid-range Analog Discovery) will start in 2027, and it is an upgrade version of Analog Discovery 3. Currently, PEN Test does not have much knowledge on Analog Discovery 3. If we can study it in front, I would help a lot with the new Digilent NPI product in the future.

Objectives: Study the test methodology and coverage of Analog Discovery 3 and use for NPI product.

Targets: Complete study, documented and share to the team.

Approaches: Provide Analog Discovery 3 so that intern can run the tests and Work with PIC in Digilent to understand the details in each test.

Milestones

The following timeline is a rough estimate of what I hope for you to accomplish:

| Week | Tasks | Milestones / Deliverables |
| --- | --- | --- |
| WW 44 | PC software installation and training | Setup PC and complete LabVIEW Core 1, python and Visual Studio Code. |
| WW 45 | First Project Study and Item pass down. |  |
| WW 46 | Test Code development | Develop test code |
| WW 47 | Test Code development and Validation | Develop test code & validate it |
| WW 48 | Validation and complete project 1 | Final validation |
| WW 49 | Second Project Study and Item pass down. |  |
| WW 50 | Running test on Analog Discovery 3. | Provide Analog Discovery 3 and running tests on it. |
| WW 51 | Study and document the test methodology. | Study and document the test methodology. |
| WW 52 | Study and document the test methodology and Test Coverage. | Study and provide test coverage of Analog Discovery 3. |
| WW 53 | Sharing the team. | Share the learning to the team |
| WW 1 | Wrap-up and prepare for presentation | Presentation slide |
| WW 2 | Intern project presentation |  |

Miscellaneous Additional Tasks (if time permits):

Digilent Modernization

This is modernization of the Digilent, I do not have specific tasks for now. 
Will get clearer information later.